RAW (Rendering Advancement Workshop)

Technical Handoff Document

Author: Zain D. Harper (papacr0w)

Date: 2026-03-20

Recipient: Pascal Gilcher (MartyMcModding)

Codebase: C:\Users\Zain\SKSE\Playground\RAW

# Table of Contents

1. Project Overview

2. Architecture

2.1 Two-DLL Communication

2.2 Render Phase Detection

2.3 Mid-Frame Dispatch Pipeline

2.4 Effect Registration Pattern

2.5 Depth Pipeline

3. Complete File Inventory

3.1 Proxy

3.2 Core Infrastructure

3.3 Effect Renderers

3.4 HLSL Shaders

4. The Core Problem: Depth Buffer Access

4.1 The Fundamental Challenge

4.2 What Was Tried

4.3 The Phase Detector Timing Problem

4.4 D3D11 SRV/DSV Hazard

5. Issues Encountered (Chronological)

6. Current State (2026-03-20)

7. Options Moving Forward

8. Recommended Path

9. Code Quality Notes

10. Build & Deploy

11. Key Files to Start With

# 1. Project Overview

RAW is a complete D3D11 rendering platform for Skyrim SE that aims to replace both ENB and Community Shaders. It consists of two DLLs:

d3d11.dll (proxy) — Replaces Skyrim's d3d11.dll via DLL search order. Wraps ID3D11Device, ID3D11DeviceContext, and IDXGISwapChain. Classifies the game's rendering into 9 phases via heuristics. Provides a ProxyInterface struct for cross-DLL communication.

RAW.dll (SKSE plugin) — Loaded by SKSE. Contains 28 effect renderers, all shaders rewritten from published papers. Dispatches effects mid-frame at 5 pipeline stages via callbacks from the proxy.

Scale: ~54,600 lines of C++ across 89 source files, 84 external HLSL shaders.

# 2. Architecture

## 2.1 Two-DLL Communication

The proxy DLL intercepts D3D11CreateDeviceAndSwapChain, wraps the returned Device, Context, and SwapChain objects, and stores the real (unwrapped) pointers in a ProxyInterface singleton.

The SKSE plugin (RAW.dll) discovers the proxy at runtime via GetModuleHandle("d3d11.dll") + GetProcAddress("PG_GetProxyInterface"). It retrieves the real Device/Context/SwapChain pointers and registers callbacks for phase changes, PrePresent, and resize events.

The ProxyInterface (ProxyAPI.h:45-148) is a plain C struct with function pointers for callback registration, raw D3D11 pointers, HDR state, material pipeline stats, and G-buffer SRVs. No vtable, no COM — just a flat struct shared between the two DLLs.

## 2.2 Render Phase Detection

RenderPhaseDetector (RenderPhaseDetector.cpp) classifies the game's current rendering phase by observing:

RT changes (OnRTChange): Depth-only = DepthPrepass/ShadowMap. Full-res color+depth = GeometryMain. Color without depth = PostProcess.

Draw calls (OnDraw): Draw(3, 0) non-indexed during GeometryMain with >=200 geometry draws = PostProcess transition.

Shader binds (OnShaderBind): Known sky shader hashes = Sky phase.

Viewport changes (OnViewportChange): Sub-backbuffer viewports during depth-only = ShadowMap.

9 Phases: Unknown → DepthPrepass → ShadowMap → GeometryMain → Decals → Sky → AlphaBlend → PostProcess → UI

## 2.3 Mid-Frame Dispatch Pipeline

When RenderPhaseDetector fires a phase transition, callbacks propagate to PhaseDispatcher (PhaseDispatcher.cpp), which:

1. Maps the transition to a PipelineStage (PostDepthPrepass, PostGeometry, PostSky, PreUI, PrePresent)

2. Calls SceneMatrices::UpdateFromNiCamera() for live camera data

3. Saves full D3D11 state via D3D11StateBackup

4. Unbinds all OM targets (prevents SRV/DSV read-write hazards)

5. Calls RenderPipeline::ExecuteStage() which runs all registered passes at that stage

6. Restores D3D11 state

7. Invalidates the proxy's state redundancy cache

## 2.4 Effect Registration Pattern

Each effect renderer is a singleton that:

Initialize(dev, ctx, sc) — compiles shaders, creates GPU resources

Registers with RenderPipeline::AddPass() at a specific stage + priority

Execute(PassContext&) — dispatches compute or pixel shaders

Exposes output SRV for the compositor or SRV injection

Priority order at PostGeometry: GTAO (15) → ContactShadow (16) → SSGI (20) → SSR (25) → Skylighting (30) → SceneCompositor (90)

## 2.5 Depth Pipeline

Game renders depth (D24_UNORM_S8_UINT, standard: near=0, far=1)

-> HiZPyramid::BuildPyramid() runs at Present time

-> CSCopy shader: output = 1.0 - input (standard -> reversed-Z)

-> Downsample: 2x2 max for each mip level

-> Result: R32_FLOAT pyramid at t19

-> SharedGPUResources::Update() runs after HiZ

-> Linearization: viewZ = N*F / (N + z*(F-N)) using reversed-Z

-> Result: R32_FLOAT linear depth at t31

Key constants: near=15 (~21cm), far=353840 (~5km), 1 unit ≈ 1.43cm

# 3. Complete File Inventory

## 3.1 Proxy (src/d3d11_proxy/ — 26 files, ~5,800 LOC)

| File | LOC | Purpose |
| --- | --- | --- |
| proxy_main.cpp | 683 | DLL entry, LazyInit, ProxyInterface, D3D11CreateDevice* exports |
| WrappedDevice.cpp/h | 512 | ID3D11Device wrapper (mostly passthrough) |
| WrappedContext.cpp/h | 1180 | ID3D11DeviceContext wrapper — draw/RT/shader hooks, state cache |
| WrappedSwapChain.cpp/h | 1014 | IDXGISwapChain wrapper — Present hook, depth capture, resize |
| RenderPhaseDetector.cpp/h | 460 | 9-phase heuristic classifier |
| MaterialPipeline.cpp/h | 1074 | DXBC bytecode patching for G-buffer extraction |
| AlbedoExtractor.cpp/h | 762 | Albedo G-buffer extraction via shader patching |
| ShaderManager.cpp/h | 323 | Shader hash tracking |
| CBDirtyTracker.cpp/h | 228 | Constant buffer upload optimization |
| OcclusionCuller.cpp/h | 575 | GPU occlusion culling |
| DepthOwnership.cpp/h | 231 | Attempted depth buffer ownership (DISABLED) |
| ProxyAPI.h | 148 | Cross-DLL interface struct definition |
| ProxyLog.h | 57 | Proxy-side file logging |

## 3.2 Core Infrastructure (src/core/ — 30 infra files, ~8,500 LOC)

| File | LOC | Purpose |
| --- | --- | --- |
| main.cpp | 680 | Plugin entry, init order, frame update loop |
| D3D11Hook.cpp/h | 1093 | Proxy connection, Present callback, ImGui setup |
| D3D11StateBackup.h | 154 | Full D3D11 pipeline state save/restore |
| PhaseDispatcher.cpp/h | 326 | Maps proxy phase transitions to pipeline stages |
| RenderPipeline.cpp/h | 417 | Pass orchestration, stage execution |
| RenderPassManager.cpp/h | 552 | Fullscreen VS+PS infrastructure |
| ComputeManager.cpp/h | 506 | CS dispatch with state save/restore |
| SceneData.cpp/h | 372 | Camera matrices from NiCamera |
| SharedGPUResources.cpp/h | 402 | Linear depth, blue noise, vanilla params CB |
| HiZPyramid.cpp/h | 388 | Hierarchical depth with standard to reversed-Z conversion |
| ClusteredLighting.cpp/h | 701 | Forward+ (2048 lights, 16x16x32 clusters) |
| MaterialClassifier.cpp/h | 210 | Per-pixel material ID |
| LuminanceHistogram.cpp/h | 696 | 256-bin GPU histogram |
| SRVInjector.cpp/h | 88 | Shared SRV slot management |
| ShaderLoader.cpp/h | 263 | Hot-reload HLSL from disk |
| ShaderCache.cpp/h | 246 | FNV-1a bytecode disk cache |
| ConfigManager.cpp/h | 329 | INI persistence + 5 presets |
| GPUResource.h | 75 | CreateGPUTexture/CreateCB/UploadCB/SafeRelease helpers |
| DXBCPatcher.cpp/h | 734 | DXBC bytecode patching (MRT output injection) |
| Debug/Diag (various) | ~2500 | DebugGUI, ShaderDebug, BootDiag, GPUProfiler, FrameCapture |

## 3.3 Effect Renderers (src/core/ — 28 renderers, ~24,000 LOC)

| Renderer | LOC | Stage | SRV Slot | Status |
| --- | --- | --- | --- | --- |
| GTAORenderer | 1047 | PostGeometry:15 | t20 | Compiles, depth issue blocks testing |
| ContactShadowRenderer | 845 | PostGeometry:16 | t28 | Compiles, untested |
| SSGIRenderer | 1625 | PostGeometry:20 | t26 | Compiles, untested |
| SSRRenderer | 1084 | PostGeometry:25 | t27 | Compiles, untested |
| SkylightingRenderer | 1098 | PostGeometry:30 | t29 | Compiles, untested |
| SceneCompositor | 587 | PostGeometry:90 | — | Compiles, compositor pipeline works |
| BloomRenderer | 1203 | PostUI | — | Compiles, untested |
| DoFRenderer | 1642 | PostUI | — | Compiles, untested |
| ColorPipeline | 922 | PostUI | — | Compiles, untested |
| ToneMapManager | 824 | PostUI | — | 12 operators implemented |
| LensRenderer | 1306 | PostUI | — | Compiles, untested |
| UnderwaterRenderer | 1261 | PostUI | — | Compiles, untested |
| AtmosphereRenderer | 1022 | — | — | LUT generation works |
| VolumetricClouds | 1225 | — | — | Compiles, deferred init |
| FrameGenerator | 853 | PrePresent | — | Compiles, deferred init |
| TemporalSuperRes | 1088 | PrePresent | — | Compiles, deferred init |
| + 10 more | ~4000 | Various | Various | Compiles, deferred init |

## 3.4 HLSL Shaders (84 files in Shaders/)

All 84 shaders are external .hlsl files hot-reloadable via F12. They cover: AO (3), contact shadows (2), skylighting (5), SSR (3), SSGI (4), bloom (5), DoF (5), lens (5), tone mapping (2), atmosphere (4), clouds (4), volumetric (2), clustered lighting (2), particle lights (3), underwater (4), denoising (5), color grading (1), HiZ (2), motion vectors (1), frame gen (2), TAA/TSR (3), material (3), debug (2), utility (2).

# 4. The Core Problem: Depth Buffer Access

This is the single blocking issue that has consumed the majority of development time and prevents any effect from producing correct output.

## 4.1 The Fundamental Challenge

Skyrim's depth buffer (D24_UNORM_S8_UINT) is created by the game engine without D3D11_BIND_SHADER_RESOURCE. This means:

You cannot create an SRV directly on the game's depth texture

You must either: (a) copy the depth to a shader-readable texture, or (b) create your own depth texture and substitute it

Both approaches have been attempted. Both have problems.

## 4.2 What Was Tried

Approach 1: Pre-Clear Depth Copy (WrappedSwapChain.cpp)

Concept: Intercept ClearDepthStencilView in WrappedContext. Before the game clears its depth, copy the full depth texture to our own R24G8_TYPELESS texture with an SRV.

Result: Works for Present-time capture (complete depth from previous frame). But for mid-frame effects that need current-frame depth, the copy timing is wrong — the copy happens at the clear before geometry, not after geometry.

Approach 2: Depth Ownership (DepthOwnership.cpp)

Concept: Create our own depth texture (R24G8_TYPELESS with both BIND_DEPTH_STENCIL and BIND_SHADER_RESOURCE). Intercept OMSetRenderTargets and substitute our DSV for the game's DSV. The game writes depth to our texture, and we can read it via SRV.

Result: DISABLED. The game wrote depth values to our texture, but the values were wrong — DepthProbe showed uniform 0.002695 instead of varying scene depth. Possible causes: the game's depth stencil state interacts poorly with a different texture; there are additional code paths binding the DSV that we weren't intercepting; format mismatch.

Approach 3: Present-Time HiZ Build (CURRENT STATE)

Concept: Build HiZ and linearized depth only at Present time, where the game's depth buffer is guaranteed complete (all geometry drawn). Effects at PostGeometry read the previous frame's depth (one frame old).

Result: This is the current deployed state. One-frame-old depth should be invisible at 60fps. However, it has not been confirmed working at all camera angles. The last test showed depth working only when looking at the ground (close objects) but failing at other angles.

## 4.3 The Phase Detector Timing Problem

Independent of depth buffer access, the RenderPhaseDetector fires the GeometryMain → PostProcess transition too early. Skyrim has mid-geometry fullscreen passes:

Game render order:

1. Clear depth

2. Draw close geometry (DepthPrepass + early GeometryMain)

3. Mid-geometry fullscreen pass: Draw(3, 0)  <-- DETECTOR FIRES HERE

4. Draw distant geometry (rest of GeometryMain)

5. Sky, PostProcess, UI, Present

The Draw(3, 0) heuristic (line 217 of RenderPhaseDetector.cpp) with a threshold of 200 geometry draws triggers PostProcess before all geometry is drawn. This means: PostGeometry effects fire with incomplete scene depth; close objects have depth, distant objects don't; effects produce correct output when looking at the ground (only close geometry) but fail otherwise.

Threshold was raised from 10 → 200 but still fires too early for complex scenes.

## 4.4 D3D11 SRV/DSV Hazard

D3D11 has a strict rule: you cannot simultaneously read (SRV) and write (DSV/RTV) to the same resource. When you bind a depth texture as both DSV and SRV, the SRV reads return zero silently — no error, no warning, just black.

The PhaseDispatcher unbinds all OM targets before executing effects (PhaseDispatcher.cpp line 196-200), which should prevent this. But the HiZ build at Present time also needs to unbind — HiZPyramid::BuildPyramid has an explicit PS SRV unbind loop for slots 0-19 before dispatching.

# 5. Issues Encountered (Chronological)

## 5.1 Reversed GTAO Bitmask (Phase 1)

The original GTAO implementation had a reversed bitmask watermark from Marty's implementation. Identified in Marty's code review and was one of the reasons for the clean-room rewrite.

## 5.2 Code Bloat (Phase 1)

The original codebase had massive code bloat with non-functional effects. Marty's feedback: too much code, most of it doesn't work, SSGI was completely non-functional. Led to the clean-room restart.

## 5.3 Depth Convention Confusion (Phase 2-3)

Skyrim uses standard depth (near=0, far=1). The codebase went through multiple cycles of converting conventions, debugging, flip-flopping, then realizing the convention was correct all along and the real problem was elsewhere. Current state: HiZ converts standard→reversed (1.0 - z). All effect shaders use reversed-Z conventions.

## 5.4 Standard Depth Precision Issues (Phase 3)

With standard depth, near=15, far=353840 (ratio 24,776:1), scene geometry falls in D24 range 0.001-0.01. This crushes precision. Normal reconstruction from depth gradients produced garbage — manifesting as kaleidoscope/broken glass patterns. Reversed-Z (which HiZ provides) maps the same geometry to 0.99-0.999.

## 5.5 Phase Detector Premature Firing (Phase 3-4 — UNSOLVED)

The Draw(3, 0) heuristic fires before all geometry is drawn. Root cause of most visible artifacts. Threshold raised from 10 → 200 but still fires too early. Alternative detection methods (RT-change, shader hash) considered but not implemented.

## 5.6 SRV/DSV Read-Write Hazard (Phase 3)

Binding depth texture as both DSV and SRV causes silent zero reads. Solution (unbinding OM targets before dispatch) is implemented but was a source of black-screen bugs during development.

## 5.7 RT Format Mismatch (Phase 3)

Phase detector sometimes fires when a non-scene RT is bound (e.g., R8G8_UNORM temp textures). SceneCompositor has an RT format guard that rejects non-color formats, discovered after debugging black-screen/smearing artifacts.

## 5.8 Blue Tint from AO (Phase 3)

GTAO producing ao≈0 (full occlusion) for all pixels, uniformly darkening the scene and letting Skyrim's blue ambient color show through. Caused by depth being zero/wrong at PostGeometry time.

## 5.9 PreUI Dispatch Attempt (Phase 3)

Effects moved to PreUI stage hoping for complete depth. The depth was correct, but the game's RTV at PreUI time is NOT the displayed scene RT — it's a different texture. Compositor output was invisible. Reverted to PostGeometry.

## 5.10 Depth Ownership Wrong Values (Phase 3)

Our substituted depth texture received uniform 0.002695 values instead of varying depth. Even after adding DSV substitution to both OMSetRenderTargets AND OMSetRenderTargetsAndUnorderedAccessViews. Root cause unclear — disabled and abandoned.

## 5.11 Legacy/Ownership System Conflict (Phase 3)

PreClearDepthCopy (legacy) and DepthOwnership both wrote to pi->gameDepthSRV, overwriting each other. Fixed by disabling legacy when ownership was active, but then ownership was disabled entirely.

## 5.12 FP Depth Threshold Catching Everything (Phase 3)

With standard depth, linearization maps all geometry to viewZ≈15.0 (near plane). Far-plane threshold of 16.0 caught everything as "sky." Temporarily set to 0.0, then restored to 16.0 when reverting to reversed-Z.

# 6. Current State (2026-03-20)

## What Works

Proxy: Full D3D11 wrapping, DLL loads correctly, no crashes

Phase detection: Detects all 9 phases (but timing is wrong — see 4.3)

Mid-frame dispatch: Fires callbacks, saves/restores state correctly

HiZ pyramid: Compiles, builds mip chain, converts standard→reversed-Z

Linear depth: Compiles, builds from HiZ

All 28 effect renderers: Compile successfully

All 84 HLSL shaders: Compile via hot-reload

Developer tools: Shader error overlay, live source viewer, GPU profiler, frame capture, debug visualizations

Configuration: INI persistence, 5 user presets, hot-reload

ImGui overlay: Full debug GUI

SceneCompositor: Copy+blend pipeline works, RT format guard works

## What Doesn't Work

No effect produces correct visible output. Every effect depends on depth, and depth is not reliably available at the correct time.

Phase detector timing: Fires GeometryMain → PostProcess before all geometry is drawn

Depth buffer access: No approach has reliably provided shader-readable depth at mid-frame time

All temporal accumulation: Bypassed/disabled pending motion vector availability

All spatial denoising: Bypassed pending correct depth for bilateral edge stopping

SSGI voxelization: Theoretically functional but never tested with correct depth

13 deferred-init renderers: Never initialized (Volumetric Clouds, Frame Gen, TSR, etc.)

# 7. Options Moving Forward

## Option A: Fix Phase Detection (Recommended First Step)

Replace the Draw(3, 0) heuristic with a more reliable detection method:

1. RT-change based detection: Track when the game unbinds the main depth DSV. Skyrim's PostProcess passes don't use depth. The transition from "main DSV bound" to "no DSV" is a reliable GeometryMain → PostProcess signal.

2. Shader hash-based detection: Profile the game for a few hundred frames, record shader hashes at each transition point. Identify the specific shader hash that marks the end of geometry. This is how ENB does it.

3. Draw count + RT heuristic combined: Instead of just counting draws, require BOTH draw count threshold AND an RT change (main DSV unbound) to trigger the transition.

Effort: Medium. The RenderPhaseDetector is clean and modular — adding a new detection strategy is straightforward.

## Option B: Depth Copy at PostGeometry

If phase detection is fixed (effects fire after all geometry), then the depth at PostGeometry time is complete. The problem becomes purely about creating a shader-readable copy:

1. CopyResource the depth texture to our R24G8_TYPELESS texture with BIND_SHADER_RESOURCE

2. Create SRV with R24_UNORM_X8_TYPELESS format

3. Build HiZ from this SRV

Effort: Low. The copy infrastructure exists, just needs to fire at the right time.

## Option C: ReShade-Style Depth Interception

ReShade solves this by:

1. Hooking CreateTexture2D to intercept the game's depth texture creation

2. Modifying the bind flags to add BIND_SHADER_RESOURCE

3. Creating the texture with R24G8_TYPELESS format instead of D24_UNORM_S8_UINT

This gives zero-cost SRV access to the game's live depth buffer at any time — no copies, no ownership substitution.

Effort: Medium. Requires modifying WrappedDevice::CreateTexture2D to detect the main depth texture (by size/format/bind flags) and silently upgrade its format and bind flags.

## Option D: Present-Time Only (Current — Verify)

If one-frame-old depth is acceptable, verify the current approach works. The last test was inconclusive. The issue may be: AcquireDepthSRV failing to find the bound DSV at Present time; the game's depth being cleared before Present; the SRV creation failing silently.

Effort: Low (diagnostic only). Add more logging to AcquireDepthSRV and BuildPyramid.

## Option E: Nuclear — Full Depth Pipeline Rewrite

Start the depth pipeline from scratch using the ReShade approach (Option C) as the foundation:

1. Intercept depth texture creation

2. Build HiZ at PostGeometry (if phase detection is fixed) or Present

3. Verify with diagnostic shader

4. Then bring up effects one at a time

Effort: High but definitive.

# 8. Recommended Path

1. Fix phase detection (Option A) — this is the root cause of most issues

2. Implement depth texture interception (Option C) — eliminates the depth access problem entirely

3. Verify GTAO with diagnostic shader — confirm depth varies across the full screen at all camera angles

4. Restore real GTAO shader — test actual AO output

5. Bring up effects one at a time per the existing ROADMAP Phase 2

# 9. Code Quality Notes

## Strengths

Clean separation between proxy and plugin

D3D11StateBackup is thorough (OM, RS, IA, VS, PS+CBs, CS)

GPUResource.h eliminates boilerplate

External HLSL with hot-reload is excellent for iteration

RT format guard prevents compositor crashes

SEH wrapper prevents total plugin crashes from AVs

NaN/Inf sanitization on all game data

## Weaknesses

Effects have shaders embedded as C++ string literals AND as external .hlsl files — dual maintenance burden

Many renderers have identical patterns (CB upload, SRV acquisition, dispatch) that could be abstracted

RenderPhaseDetector heuristics are fragile and game-version-specific

No automated tests — everything is manual in-game testing

13 renderers are deferred-init and have never been tested

Temporal accumulation is disabled on ALL effects — motion vectors exist in code but aren't wired up

## Architectural Risks

The proxy wraps 100+ ID3D11DeviceContext methods — any missed method that modifies state can desync the state cache

Phase change callbacks fire synchronously on the render thread — any slow effect will stall the game

ProxyInterface is a flat C struct with raw function pointers — fragile ABI

# 10. Build & Deploy

## Build

cmake -B build -S . -DCMAKE_TOOLCHAIN_FILE=<vcpkg>/scripts/buildsystems/vcpkg.cmake -DVCPKG_TARGET_TRIPLET=x64-windows-static

cmake --build build --config Release

## Deploy (MO2)

<mod>/SKSE/plugins/RAW.dll           -- SKSE plugin

<mod>/SKSE/plugins/RAW/Shaders/*.hlsl -- 84 hot-reloadable shaders

<mod>/SKSE/plugins/RAW/RAW.ini       -- persistent config

<mod>/Root/d3d11.dll                  -- proxy (MO2 ROOT mapping)

## Dependencies

CommonLibSSE-NG (colorglass registry)

Dear ImGui (DX11 + Win32 bindings)

VS2022, C++23, x64-windows-static

# 11. Key Files to Start With

If you're picking this up, read in this order:

1. src/d3d11_proxy/proxy_main.cpp — How the proxy loads, wraps, and exposes its interface

2. src/d3d11_proxy/RenderPhaseDetector.cpp — The phase detection heuristics (this is where the timing bug lives)

3. src/core/PhaseDispatcher.cpp — How phase transitions trigger effect dispatch

4. src/core/HiZPyramid.cpp — How depth is captured and converted

5. src/core/GTAORenderer.cpp — Representative effect renderer (the first one to get working)

6. src/core/SceneCompositor.cpp — How effect outputs are composited onto the game scene

This document reflects the project state as of 2026-03-20. The codebase compiles and loads without crashes. The blocking issue is depth buffer access timing, which prevents all effects from producing correct output.